# TYBCA (Sem - 5) PROJECT - WEEKLY PROGRESS REPORT

- Project Details:

Subject:

Title:

Front-end Language(s) Used:

Back-end Language(s) Used:

- Group Members Details:

| Roll No. | Name | Contact No. | Signature |
| --- | --- | --- | --- |

- Report Date:

From 	to

- Work Done This Week:

This week, we completed the requirement gathering and prepared the Software Requirement Specification (SRS) document. We designed the database architecture with Entity-Relationship (ER) diagrams and Mongoose schemas for Users, Foods, Categories, and Orders. On the frontend, we set up the React project using Vite and developed the responsive Navbar with live search, hero banner, interactive category carousel slider, food dish cards with counter controls, and the base layout for the Admin panel. Sunday was observed as a holiday.

- Work to be Done Next Week:

Setup Express backend server, connect MongoDB Atlas database, implement JWT authentication with Bcrypt encryption, security CAPTCHA, and Food catalog CRUD APIs with Multer image upload.

- Remarks by Guide (if any):

Guide Name:

Signature:		 Date: